Critical Path Analysis Summary Report

Summary report of the critical path analysis (CPA) for the project programme. Identifies the longest path, near-critical paths, total float distribution, and key programme risks. Used for management reporting and contract programme submissions.

Project Details

| Document Ref: | Enter document reference |
| --- | --- |
| Date: | DD / MM / YYYY |
| Project Name: | Enter project name |
| Contract Number: | Enter contract number |
| Programme Reference: | Enter programme file and revision |
| Data Date: | DD / MM / YYYY |
| Prepared By: | Name / role |

Critical Path Summary

| Number of Activities in Programme: | Enter total |
| --- | --- |
| Number of Activities on Critical Path: | Enter total on CP |
| Critical Path Duration (working days): | Enter |
| Total Float on Critical Path: | Enter (should be zero for true CP) |
| Contract Completion Date: | DD / MM / YYYY |
| Projected Completion Date: | DD / MM / YYYY |
| Variance (working days): | Enter + or - days |
| Critical Path Description: | Describe the sequence of critical activities from start to finish |

Near-Critical Paths

| Near-Critical Threshold (days): | Enter definition used (e.g. activities with <10 days float) |
| --- | --- |
| Near-Critical Path 1: | Describe activities and float |
| Near-Critical Path 2: | Describe activities and float |
| Near-Critical Path 3: | Describe activities and float |

Float Analysis

| Activities with Zero Float: | Enter count and percentage |
| --- | --- |
| Activities with <5 Days Float: | Enter count and percentage |
| Activities with <10 Days Float: | Enter count and percentage |
| Activities with >20 Days Float: | Enter count and percentage |
| Terminal Float: | Enter float between projected completion and contract completion |

Risks and Recommendations

| Key Risks to Critical Path: | Describe top 5 risks |
| --- | --- |
| Recommended Actions: | Describe actions to protect the critical path |
| Programme Health Assessment: | Green / Amber / Red — enter overall assessment |

Notes / Additional Comments

Enter any additional notes or supporting documentation references here.

Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Planner |  |  | DD / MM / YYYY |
| Project Manager |  |  | DD / MM / YYYY |
| Commercial Manager |  |  | DD / MM / YYYY |
| Client PM |  |  | DD / MM / YYYY |

Document Control

| Revision | Date | Description of Change | Author | Approved By |
| --- | --- | --- | --- | --- |
| A |  | Initial issue |  |  |