Programme Recovery Plan

Plan for recovering programme delay when the project is behind the baseline schedule. Documents the delay analysis, recovery measures, additional resources, revised sequence, and target recovery dates. Used to demonstrate proactive management of delays under NEC4, JCT, and other forms of contract.

Project Details

| Document Ref: | Enter document reference |
| --- | --- |
| Date: | DD / MM / YYYY |
| Project Name: | Enter project name |
| Contract Number: | Enter contract number |
| Current Programme Ref: | Enter current programme revision |
| Baseline Programme Ref: | Enter approved baseline programme reference |
| Prepared By: | Name / role |

Delay Analysis

| Current Delay (working days): | Enter number of working days behind programme |
| --- | --- |
| Delay Start Date: | DD / MM / YYYY — when did the delay first manifest |
| Affected Activities: | List the activities that are delayed |
| Cause(s) of Delay: | Describe the root cause(s) — employer risk, contractor risk, neutral |
| Delay Classification: | Excusable / Non-excusable / Concurrent — enter classification |
| Impact on Completion Date: | Enter projected completion date without recovery measures |
| Impact on Key Dates: | Enter impact on any NEC Key Dates or sectional completions |

Recovery Measures

| Recovery Measure 1: | Describe — e.g. additional labour, extended working hours, weekend working |
| --- | --- |
| Recovery Measure 2: | Describe — e.g. revised construction sequence, parallel working |
| Recovery Measure 3: | Describe — e.g. additional plant, prefabrication off-site |
| Recovery Measure 4: | Describe — e.g. acceleration of procurement, fast-track design |
| Additional Resources Required: | Detail additional labour, plant, and subcontractors needed |
| Cost of Recovery Measures: | Enter estimated additional cost (if contractor risk) |
| Programme Logic Changes: | Describe any changes to programme logic or methodology |
| Revised Target Completion: | DD / MM / YYYY — target date with recovery measures implemented |
| Recovery Programme Ref: | Enter recovery programme file reference |

Monitoring

| Recovery Progress Reviews: | Enter frequency of progress reviews (e.g. weekly) |
| --- | --- |
| KPIs for Recovery: | Enter measurable targets to track recovery progress |
| Escalation Trigger: | Describe what triggers escalation if recovery is not achieved |
| Next Review Date: | DD / MM / YYYY |

Notes / Additional Comments

Enter any additional notes or supporting documentation references here.

Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Planner |  |  | DD / MM / YYYY |
| Project Manager |  |  | DD / MM / YYYY |
| Construction Manager |  |  | DD / MM / YYYY |
| Commercial Manager |  |  | DD / MM / YYYY |

Document Control

| Revision | Date | Description of Change | Author | Approved By |
| --- | --- | --- | --- | --- |
| A |  | Initial issue |  |  |