Carbon Reduction Action Plan

| Document Ref: | Enter document reference |
| --- | --- |
| Revision: | Enter revision number |
| Date: | DD/MM/YYYY |
| Project Name: | Enter project name |
| Contract No: | Enter contract number |
| Client: | Enter client name |
| Prepared By: | Enter name and position |
| Approved By: | Enter name and position |

# 1. Introduction and Purpose

This Carbon Reduction Action Plan (CRAP) sets out the measures to be implemented on [Project Name] to reduce carbon emissions associated with the construction phase. It is aligned with PAS 2080:2023 Carbon Management in Buildings and Infrastructure, the UK Government’s Net Zero Strategy, and the Construction Leadership Council’s CO2nstruct Zero programme.

The plan addresses both embodied carbon (materials, manufacturing, transport) and operational carbon (site energy use, plant and equipment, logistics) during the construction phase.

# 2. Carbon Baseline and Reduction Targets

| Estimated Project Carbon Baseline (tCO2e): | Enter baseline estimate from carbon assessment |
| --- | --- |
| Reduction Target (%): | Enter percentage reduction target |
| Target Carbon (tCO2e): | Enter target carbon figure |
| Baseline Methodology: | RICS Whole Life Carbon / PAS 2080 / BREEAM / Client methodology |
| Reporting Frequency: | Monthly / Quarterly |

# 3. Carbon Hotspot Analysis

Identify the major sources of carbon emissions on this project. Rank by estimated contribution to total project carbon.

| Rank | Carbon Source | Category | Est. tCO2e | % of Total | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Concrete (cement content) | Embodied |  |  |  |
| 2 | Structural steel | Embodied |  |  |  |
| 3 | Transport of materials to site | Transport |  |  |  |
| 4 | Earthworks and plant fuel | Operational |  |  |  |
| 5 | Temporary site energy (diesel generators) | Operational |  |  |  |
| 6 | Reinforcement steel | Embodied |  |  |  |
| 7 | Asphalt / bituminous materials | Embodied |  |  |  |
| 8 | Waste to landfill | Waste |  |  |  |
| 9 | MEP systems and equipment | Embodied |  |  |  |
| 10 | Timber and formwork | Embodied |  |  |  |

# 4. Carbon Reduction Actions

Detail the specific actions to reduce carbon emissions against each hotspot area. Estimate the carbon saving and assign responsibility.

## 4.1 Embodied Carbon – Materials

| No. | Action | Est. Saving (tCO2e) | Responsible | Target Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Specify low-carbon concrete (GGBS/PFA replacement ≥50% where possible) |  |  |  |  |
| 2 | Use recycled aggregate in concrete and fill where specification permits |  |  |  |  |
| 3 | Specify steel with high recycled content and Environmental Product Declarations |  |  |  |  |
| 4 | Optimise structural design to minimise material quantities |  |  |  |  |
| 5 | Use responsibly sourced timber (FSC/PEFC) as alternative to steel/concrete where feasible |  |  |  |  |
| 6 | Require EPDs from suppliers for key materials and compare carbon intensity |  |  |  |  |

## 4.2 Transport and Logistics

| No. | Action | Est. Saving (tCO2e) | Responsible | Target Date | Status |
| --- | --- | --- | --- | --- | --- |
| 7 | Source materials locally within 50km radius where available |  |  |  |  |
| 8 | Consolidate deliveries to maximise vehicle load factors |  |  |  |  |
| 9 | Use rail or water transport for bulk materials where feasible |  |  |  |  |
| 10 | Implement delivery management system to reduce vehicle movements |  |  |  |  |
| 11 | Require FORS Silver or above for all haulage vehicles |  |  |  |  |

## 4.3 Site Energy and Plant

| No. | Action | Est. Saving (tCO2e) | Responsible | Target Date | Status |
| --- | --- | --- | --- | --- | --- |
| 12 | Connect to mains electricity as early as possible – eliminate diesel generators |  |  |  |  |
| 13 | Use hybrid or electric plant where available (excavators, telehandlers) |  |  |  |  |
| 14 | Specify HVO (Hydrotreated Vegetable Oil) as diesel alternative for plant |  |  |  |  |
| 15 | Install smart metering and energy monitoring for site compounds |  |  |  |  |
| 16 | Use LED temporary lighting with automatic timers and daylight sensors |  |  |  |  |
| 17 | Implement anti-idling policy for all plant and vehicles on site |  |  |  |  |
| 18 | Use solar-powered welfare units and CCTV where practicable |  |  |  |  |

## 4.4 Waste Reduction

| No. | Action | Est. Saving (tCO2e) | Responsible | Target Date | Status |
| --- | --- | --- | --- | --- | --- |
| 19 | Target >95% diversion from landfill through segregation and recycling |  |  |  |  |
| 20 | Use off-site manufacture and pre-fabrication to reduce site waste |  |  |  |  |
| 21 | Implement cut-and-fill balance to minimise spoil disposal off site |  |  |  |  |
| 22 | Reuse excavated materials on site under a Materials Management Plan |  |  |  |  |
| 23 | Implement just-in-time delivery to reduce over-ordering and waste |  |  |  |  |

# 5. Monitoring and Reporting

Describe how carbon performance will be monitored and reported throughout the project. Include: data collection methods, reporting frequency, KPIs, and escalation procedures if targets are not being met.

| Carbon KPI | Target | Actual (Current) | Variance | RAG Status |
| --- | --- | --- | --- | --- |
| Total project carbon (tCO2e) |  |  |  |  |
| Embodied carbon (tCO2e/m²) |  |  |  |  |
| Site energy carbon (tCO2e) |  |  |  |  |
| Transport carbon (tCO2e) |  |  |  |  |
| Waste diverted from landfill (%) |  |  |  |  |
| GGBS/PFA content in concrete (%) |  |  |  |  |
| Local material sourcing (<50km) (%) |  |  |  |  |

# 6. Approval and Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Environmental Manager |  |  |  |
| Project Manager |  |  |  |
| Sustainability Lead |  |  |  |
| Client Representative |  |  |  |

# Notes / Additional Comments

Enter additional notes.

# Document Control - Revision History

| Rev | Date | Description | Author | Approved |
| --- | --- | --- | --- | --- |
| 0 |  | Initial issue |  |  |