Extension of Time Notification

Formal notification of a claim for an extension of time (EOT) under the contract. Provides early notice of a delay event, describes the cause, identifies the affected activities, and states the estimated delay. Complies with NEC4 Clause 61 (compensation event notification), JCT relevant event notification, and general contractual requirements for timely notice.

Notification Details

| Document Ref: | Enter unique notification reference |
| --- | --- |
| Date: | DD / MM / YYYY |
| Project Name: | Enter project name |
| Contract Number: | Enter contract number |
| Contract Form: | NEC4 / JCT 2016 / Other — enter |
| Notified To: | Enter Contract Administrator / NEC Project Manager name |
| Notified By: | Enter Contractor name and signatory |

Delay Event

| Delay Event Description: | Describe the event causing or likely to cause delay to the Completion Date |
| --- | --- |
| Date Event First Occurred: | DD / MM / YYYY |
| Date Delay First Identified: | DD / MM / YYYY |
| Contract Clause: | Enter contractual basis — e.g. NEC4 Cl 60.1(x), JCT Cl 2.29.x |
| Cause Category: | Employer risk / Neutral event / Force majeure / Statutory — enter |
| Activities Affected: | List the programme activities impacted by this event |
| Programme Reference: | Enter current programme revision and data date |
| Critical Path Impact: | Yes / No — describe whether the delay is on or near the critical path |
| Estimated Delay (working days): | Enter current best estimate of the delay |
| Estimated Revised Completion Date: | DD / MM / YYYY |
| Mitigation Measures: | Describe actions being taken to mitigate or reduce the delay |
| Cost Impact: | Enter whether there is an associated cost claim — value if known |
| Supporting Documents: | List — programme analysis, correspondence, photographs, weather records, etc. |

Notes / Additional Comments

Enter any additional notes here.

Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Contractor Signatory |  |  | DD / MM / YYYY |
| Project Manager |  |  | DD / MM / YYYY |
| Commercial Manager |  |  | DD / MM / YYYY |

Document Control

| Revision | Date | Description of Change | Author | Approved By |
| --- | --- | --- | --- | --- |
| A |  | Initial issue |  |  |