Partial Possession Agreement

Checklist

| Document Ref: | Enter reference | Revision: | Enter revision |
| --- | --- | --- | --- |
| Project Name: | Enter project name | Contract No: | Enter contract number |
| Date: | DD / MM / YYYY | Prepared By: | Name and role |
| Approved By: | Name and role | Form of Contract: | e.g. JCT D&B, NEC4 ECC |

# 1. Partial Possession Details

| Employer / Client: | Enter client name |
| --- | --- |
| Contractor: | Enter contractor name |
| Part of Works Taken into Possession: | Describe the specific part of the works being taken into partial possession, including areas, buildings, zones, or sections. |
| Relevant Part Shown on Drawing: | Enter drawing number and revision clearly delineating the area |
| Date of Partial Possession: | DD / MM / YYYY |
| Value of Relevant Part (£): | Enter agreed value of the part being taken into possession |
| Defects Liability Period Start: | DD / MM / YYYY (typically the date of partial possession) |
| Defects Liability Period End: | DD / MM / YYYY |

# 2. Contractual Requirements

| No. | Check Item | Yes | No | N/A | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Consent of the contractor obtained for partial possession |  |  |  |  |
| 2 | Written agreement between employer and contractor executed |  |  |  |  |
| 3 | Relevant contract clause identified and referenced |  |  |  |  |
| 4 | Defects liability period for this part confirmed and agreed |  |  |  |  |
| 5 | Retention release arrangements for this part agreed |  |  |  |  |
| 6 | Liquidated damages apportionment agreed (if applicable) |  |  |  |  |
| 7 | Insurance responsibilities for the part transferred to employer |  |  |  |  |
| 8 | Risk and responsibility for the part transferred to employer |  |  |  |  |
| 9 | Effect on practical completion date for the remainder assessed |  |  |  |  |
| 10 | Subcontractors notified of partial possession arrangements |  |  |  |  |

# 3. Completion of Works

| No. | Check Item | Yes | No | N/A | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | All works within the part substantially complete |  |  |  |  |
| 2 | Snagging list prepared and issued for the part |  |  |  |  |
| 3 | Outstanding snagging items do not prevent safe occupation or use |  |  |  |  |
| 4 | All statutory inspections and approvals obtained for the part |  |  |  |  |
| 5 | Building control sign-off for the part (if applicable) |  |  |  |  |
| 6 | Fire risk assessment completed for the part |  |  |  |  |
| 7 | Commissioning and testing complete for all systems in the part |  |  |  |  |
| 8 | All M&E systems within the part operational and handed over |  |  |  |  |
| 9 | Water quality testing complete (Legionella, chlorination as applicable) |  |  |  |  |
| 10 | Emergency lighting and fire alarm tested within the part |  |  |  |  |
| 11 | Clean and fit for occupation / use |  |  |  |  |

# 4. Handover Documentation

| No. | Check Item | Yes | No | N/A | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | As-built drawings for the part provided |  |  |  |  |
| 2 | O&M manuals for equipment within the part provided |  |  |  |  |
| 3 | Test and commissioning certificates provided |  |  |  |  |
| 4 | Warranty and guarantee information provided |  |  |  |  |
| 5 | Health and safety file contributions submitted for the part |  |  |  |  |
| 6 | Training delivered to client / end user for systems within the part |  |  |  |  |
| 7 | Keys, access cards, and security items for the part handed over |  |  |  |  |
| 8 | Meter readings taken and utilities transferred for the part |  |  |  |  |
| 9 | Fire safety documentation and evacuation plans provided |  |  |  |  |
| 10 | Asset register data for the part provided |  |  |  |  |

# 5. Interface and Access Arrangements

| No. | Check Item | Yes | No | N/A | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Boundary between part taken into possession and remaining works defined |  |  |  |  |
| 2 | Physical demarcation (hoarding, fencing, barriers) installed |  |  |  |  |
| 3 | Separate access for employer and contractor agreed |  |  |  |  |
| 4 | Traffic management and pedestrian routes for both parties agreed |  |  |  |  |
| 5 | Security arrangements for the interface agreed |  |  |  |  |
| 6 | Noise, dust, and vibration controls for remaining works agreed |  |  |  |  |
| 7 | Emergency procedures updated to reflect shared occupancy |  |  |  |  |
| 8 | Fire escape routes from both areas maintained and clear |  |  |  |  |
| 9 | Utility supplies to both areas confirmed as independent or managed |  |  |  |  |
| 10 | Communication protocol between contractor and employer agreed |  |  |  |  |

# 6. Outstanding Defects

| No. | Defect Description | Location | Remedy Date | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  | DD/MM/YYYY | Open / Closed |
| 2 |  |  | DD/MM/YYYY | Open / Closed |
| 3 |  |  | DD/MM/YYYY | Open / Closed |
| 4 |  |  | DD/MM/YYYY | Open / Closed |
| 5 |  |  | DD/MM/YYYY | Open / Closed |
| 6 |  |  | DD/MM/YYYY | Open / Closed |
| 7 |  |  | DD/MM/YYYY | Open / Closed |
| 8 |  |  | DD/MM/YYYY | Open / Closed |
| 9 |  |  | DD/MM/YYYY | Open / Closed |
| 10 |  |  | DD/MM/YYYY | Open / Closed |

# 7. Signatures

Both parties confirm their agreement to partial possession of the relevant part of the works as described above, subject to the conditions and outstanding items recorded in this checklist.

| Employer / Client |  | Contractor |  |
| --- | --- | --- | --- |
| Name: | Print name | Name: | Print name |
| Position: | Enter role | Position: | Enter role |
| Signature: |  | Signature: |  |
| Date: | DD / MM / YYYY | Date: | DD / MM / YYYY |

| Contract Administrator |  | Project Manager |  |
| --- | --- | --- | --- |
| Name: | Print name | Name: | Print name |
| Signature: |  | Signature: |  |
| Date: | DD / MM / YYYY | Date: | DD / MM / YYYY |

# 8. Document Control

| Revision | Date | Description of Change | Author | Approved By |
| --- | --- | --- | --- | --- |
| 01 | DD/MM/YYYY | Initial issue |  |  |
|  | DD/MM/YYYY |  |  |  |
|  | DD/MM/YYYY |  |  |  |