Constraint Resolution Action Record

For identifying, tracking, and resolving constraints that could prevent planned activities from starting on time. Aligned with Last Planner System / make-ready planning principles.

| Document Reference: | CONST-LOG-001 |
| --- | --- |
| Revision: | 0 |
| Date: | DD/MM/YYYY |
| Project Name: | Enter project name |
| Contract Number: | Enter contract number |
| Reporting Period: | Week commencing DD/MM/YYYY |
| Prepared By: | Enter name and role |
| Reviewed By: | Enter name and role |

Constraint Categories (Reference)

| Code | Category Description |
| --- | --- |
| DI | Design Information — Drawings, specifications, RFI responses, design changes not yet received or approved |
| PR | Procurement — Materials, equipment, or plant not yet ordered, in transit, or delivered to site |
| SC | Subcontractor — Subcontractor not mobilised, insufficient resources, access issues |
| AC | Access — Work area not available due to preceding work incomplete, occupied, or restricted |
| PE | Permits — Permits to work, consents, or approvals not yet in place |
| PL | Plant — Plant or equipment not available, not suitable, or not inspected |
| LA | Labour — Insufficient or incorrectly skilled labour available |
| WE | Weather — Weather conditions preventing planned activity |
| TW | Temporary Works — TW design, checking, or installation not complete |
| QA | Quality — Hold point, inspection, or test not yet completed or approved |
| CL | Client — Client decision, approval, or information outstanding |
| OT | Other — Any constraint not covered by the above categories |

Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Planner / Coordinator |  |  | DD/MM/YYYY |
| Site Manager |  |  | DD/MM/YYYY |

Document Control

| Rev. | Date | Author | Description |
| --- | --- | --- | --- |
| 0 | DD/MM/YYYY |  | Initial issue |

Constraint Resolution Register

| No. | Date Raised | Category | Constraint Description | Affected Activity | Activity Date | Resolution Action | Owner | Target Resolution Date | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  |  |  |
| 25 |  |  |  |  |  |  |  |  |  |  |

Priority: 1 = Critical (blocks activity this week) | 2 = High (blocks activity within 2 weeks) | 3 = Medium (blocks activity within 4 weeks) | Status: Open / In Progress / Resolved / Escalated