Programme Narrative Report

Companion narrative to the construction programme / Gantt chart, explaining the scheduling logic, methodology, assumptions, and critical path

| Document Reference: | PROG-NAR-001 |
| --- | --- |
| Revision: | 0 |
| Date: | DD/MM/YYYY |
| Project Name: | Enter project name |
| Contract Number: | Enter contract number |
| Programme Reference: | Enter programme file name and revision (e.g., P6 or Asta Powerproject reference) |
| Programme Software: | e.g., Primavera P6, Asta Powerproject, MS Project |
| Data Date: | DD/MM/YYYY |
| Prepared By: | Enter name and role |
| Approved By: | Enter name and role |

1. Programme Overview

Provide an overview of the construction programme including: project scope, key phases of work, overall contract duration, and the relationship of this programme to other project programmes (e.g., design programme, procurement programme, commissioning programme). State the contract completion date and any sectional completion dates.

2. Key Dates and Milestones

| No. | Milestone / Key Date | Planned Date | Actual / Forecast | Status / Notes |
| --- | --- | --- | --- | --- |
| 1 | Contract Award / NTP |  |  |  |
| 2 | Site Mobilisation |  |  |  |
| 3 | Enabling Works Commencement |  |  |  |
| 4 | Main Works Commencement |  |  |  |
| 5 | Structural Frame Complete |  |  |  |
| 6 | Watertight Envelope |  |  |  |
| 7 | M&E First Fix Complete |  |  |  |
| 8 | M&E Second Fix Complete |  |  |  |
| 9 | External Works Complete |  |  |  |
| 10 | Testing and Commissioning Start |  |  |  |
| 11 | Sectional Completion 1 |  |  |  |
| 12 | Practical Completion |  |  |  |
| 13 | Defects Liability Period End |  |  |  |

3. Scheduling Methodology

Describe the scheduling methodology used: critical path method (CPM), resource levelling, calendars applied (5-day, 6-day, 7-day weeks), working hours, non-working periods (Christmas shutdown, bank holidays), weather allowances, and any other scheduling assumptions. State the WBS (Work Breakdown Structure) hierarchy used.

4. Critical Path Description

Describe the critical path through the programme. Identify the sequence of activities that determines the earliest possible completion date. Highlight key critical path activities by name, duration, and dependencies. State the total float on the critical path (should be zero) and identify near-critical paths with low float.

5. Phase / Work Package Descriptions

For each major phase or work package in the programme, provide a narrative description of the planned sequence, logic, durations, and key dependencies.

5.1 Enabling Works and Site Preparation

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.2 Substructure / Foundations

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.3 Superstructure / Frame

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.4 Building Envelope / Cladding / Roofing

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.5 Mechanical and Electrical Installation

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.6 Internal Fit-Out and Finishes

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.7 External Works and Landscaping

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

5.8 Testing, Commissioning, and Handover

Describe the planned sequence of work for this phase. Include: start/finish dates, duration, key activities, logic links (predecessors and successors), resource assumptions, and any constraints or risks specific to this phase.

6. Constraints and Assumptions

List all constraints and assumptions that have been built into the programme. Examples: design information delivery dates, procurement lead times, planning conditions, access restrictions, working hour limitations (Section 61 consent), resource availability, subcontractor mobilisation periods, plant availability, seasonal weather allowances, utility connection dates, road closure permits.

7. Resource Summary

| Resource / Trade | Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 | Peak No. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Site Management |  |  |  |  |  |  |  |
| General Operatives |  |  |  |  |  |  |  |
| Groundworkers |  |  |  |  |  |  |  |
| Steel Erectors |  |  |  |  |  |  |  |
| Bricklayers |  |  |  |  |  |  |  |
| Carpenters / Joiners |  |  |  |  |  |  |  |
| M&E Operatives |  |  |  |  |  |  |  |
| Finishing Trades |  |  |  |  |  |  |  |
| Plant Operators |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |

8. Programme Risk and Float Analysis

Describe the programme risk profile. Identify: total float on the critical path, near-critical activities with float less than 10 days, key programme risks (design delays, planning conditions, procurement, weather, labour shortages), and mitigation measures. State whether programme risk has been assessed using quantitative schedule risk analysis (QSRA) and reference the risk register.

9. Programme Change Log

| Rev. | Date | Description of Change | Impact on Completion | Approved By |
| --- | --- | --- | --- | --- |
| 0 | DD/MM/YYYY | Baseline programme issued | N/A |  |

Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Planner / Programmer |  |  | DD/MM/YYYY |
| Construction Manager |  |  | DD/MM/YYYY |
| Project Manager |  |  | DD/MM/YYYY |
| Client / Engineer (Acceptance) |  |  | DD/MM/YYYY |

Document Control

| Rev. | Date | Author | Description |
| --- | --- | --- | --- |
| 0 | DD/MM/YYYY |  | Initial issue — Baseline programme |